# Progress Report
# Simulation Course

Project Title: TWO DIMENSONAL SUPERSONIC FLOW: PRANDTL-MEYER EXPANSION WAVE
Group Number: 4
Group Members: OLGA CATALAN, ALVARO HERNANDO, MARC DRENHAUS

Version	Deliver before end of session	Emphasis
0	11/11	Initial planning
Period 1	1811	Description of the problem and its relevance. ¿Why this simulation is important?
Period 2	25/11	Description of the math’s involved in the problem / Intended advanced work
Period 3	2/12	Software design: describe objects, databases, method for visualization of results
Period 4	9/12
Final	16/12	Conclusions

Project features / Provide a list of the features of your project. In other words, what are the capabilities that will be available to the end user. Describe each capability, indicate its importance (0 = not important, 5 = very important) and try to estimate how difficult its implementation is going to be (0 = very easy, 5 = very hard). Example: [save results, save the simulation results into a text file, 4, 3].
Feature	Description	Importance	Difficulty
Simulating the Prandtl-Meyer wave expansion	The program is able to successfully compute the resolution of a Prandtl-Meyer expansion wave with a given parameters.	5	5
Comparing with Anderson	The resulting parameters can be compared with Anderson’s results and analytical results, also provided in Anderson’s book.	4	3
Tables results	The results can also be obtained in table’s visualizations.	3	3
Advanced study	An advance study has been carried out with interesting results well explained in the memory.	5	4
Loading advises	Loading advices has been included to warn the user that the process may take some time.	3	5
Saving results	It is possible to save the simulations done.	2	1
Exporting to excel the results	While visualizing the tables they can be exported by pressing a button.	3	4
Loading simulations	Also, it is possible to load some previous simulation.	2	2
Mouse enter in a polygon	When putting the mouse inside one of the polygons of the grid representation, the values of that polygon appear in the text boxes.	4	4
Information buttons	In the most important windows information buttons are placed. These buttons are some indications and advises of how to use that window.	3	2
Grid representation physical domain	The results are represented in a grid format imitating the physical domain.	5	4

General planning / Decompose the whole project into phases (for instance, math development, research on visualization methods in WPF, report writing, etc.). / And assign a block of time to each phase. Please take into account the due dates for the different products of the projects (code, report and oral presentation).
Phase	Block of time
UNDERSTAND THE EQUATIONS	Week 1
ORGANIZATION OF THE CLASSES	Week 1
REPORT WRITING	Week1-end
IMPLEMENTATION OF THE NUMERICAL SOLUTION	Week1-2
ADVANCE STUDY	Week 3-end
FUNCTIONALITIES OF THE PROGRAM	Week 2-3
VISUALIZATION	Week 3-4
CHECK REQUIREENTS	Week 3-4
USER MANUAL AND FINAL MEMORY	Week 3-4
Planning for first week / Taking the previous lists and the project deadline into consideration, start thinking on what needs to be done first. Fill the following table with the list of tasks that you intend to do during the next week. Some example tasks may consists in studying the theory of the phenomenon you intend to simulate, developing the equations, implementing a feature, testing, creating documentation, etc. Indicate the team members responsible for each task and the date it should have been completed.
Task		Team member(s)	Due date
Read Anderson explanation and understand the equations.		All	14-11-2021
Create a MATLAB code with the equations		Olga & Marc	18-11-2021
Start writing memory: prepare the structure document and make points 1,2,3 of the memory		Alvaro	18-11-2021
Description of the problem and its relevance. ¿Why this simulation is important? – make sure to include in the memory		Alvaro	18-11-2021

Period 1: 11 November – 18 November
Activities performed during this period: / Provide a brief summary of your activities. What are the main achievements and visible results?
For the first week our goal was to fully understand the physic behind our project. We had also planned to start writing the report. The main achievement is a first version of a MATLAB program that it is able to give a result very similar to the ones seen on the Anderson. On the other hand we start with the report explaining the importance of our project in reference in our degree.
Considerations: / Discuss your progress with respect to the planned tasks for this period and with respect to the overall project, the main obstacles encountered during this period and what decisions have been made.
We have to take another look to our MATLAB program as the result are not 100% accurate. We have also to finish the points of the memory that are not done like 3. To fully make the saccule we have also to translate points 1 and 2 to English.
Planning: / Indicate the tasks you intend to do during the following week.
Task	Team member(s)	Due date
Revise MATLAB	Olga & Marc	21/11/21(night)
Implement in WPF the MATLAB code	Olga & Marc	23/11/21(night)
Main WPF structure (appearance)	Alvaro	23/11/21(night)
Description of the math’s involved (Memory)	Alvaro	21/11/21(night)
Think an intended advance work	All	25/11/21(morning)

Period 2: 18 November – 25 November
Activities performed during this period: / Provide a brief summary of your activities. What are the main achievements and visible results?
Revise MATLAB done, implement in WPF, on progress, Main structure WPF not done, Math involved done, intended advance work in progress
Considerations: / Discuss your progress with respect to the planned tasks for this period and with respect to the overall project, the main obstacles encountered during this period and what decisions have been made.
We have not achieved all goals for this week. We should restructure better the work distribution.
Planning: / Indicate the tasks you intend to do during the following week.
Task	Team member(s)	Due date
WPF code work	Olga & Marc	28/11/21(night)
Description software in Memoria	Marc	28/11/21(night)
WFP structure/formularies	Marc	27/11/21(night)
Visualize results in Form	Olga	29/11/21(night)
Work on advanced study	Alvaro	29/11/21(night)
Think real-world applications with papers/articles (physical part of the memory)	Alvaro	2/12/21(night)
Make the drawings and figures of the memory ourselves	Marc	2/12/21(night)

Period 3: 25 November – 2 December
Activities performed during this period: / Provide a brief summary of your activities. What are the main achievements and visible results?
The WPF project works and it is possible to see the results in a data format and in the grid format. It can be changed the initial data conditions and several dimensions of grid can be defined. / The project structure is defined and the memory is being written as planned.
Considerations: / Discuss your progress with respect to the planned tasks for this period and with respect to the overall project, the main obstacles encountered during this period and what decisions have been made.
The advance study has not been done.
Planning: / Indicate the tasks you intend to do during the following week.
Task	Team member(s)	Due date
Make the plots.	Marc	5/12/2021
Advance study	Marc and Olga	7/12/2021
Show Anderson comparison.	Olga	4/12/2021
When enter in a polygon show label with information (M, T, u, etc)	Alvaro	8/12/2021
Implement progress bar in slow functions.	Alvaro	7/12/2021
Save/load simulation	Alvaro	4/12/2021
Export tables	Olga	5/12/2021
Visual part of the project	Marc	8/12/2021
Memory	Olga	7/12/2021

Period 4: 2 December – 9 December
Activities performed during this period: / Provide a brief summary of your activities. What are the main achievements and visible results?
Olga and Marc did all they part and Alvaro’s parts.
Considerations: / Discuss your progress with respect to the planned tasks for this period and with respect to the overall project, the main obstacles encountered during this period and what decisions have been made.
We are having some troubles with the implementation of the mouse enter function.
Planning: / Indicate the tasks you intend to do during the following week.
Task	Team member(s)	Due date
Finish all the program	Marc and Olga	11/12/21
Search points of failure	Marc and Olga	11/12/21
Information buttons	Marc and Olga	11/12/21
Mouse enter	Marc and Olga	11/12/21
Commend all code	Marc and Olga	11/12/21
End the esthetics of the program	Marc and Olga	11/12/21
Finish the memory	All	11/12/21 (night)

Final report: 9 December – 16 December
Activities performed during this period: / Provide a brief summary of your activities. What are the main achievements and visible results?
The entire program has been finished. The failure points have been fixed and all the functions have been done. We have also improved the code with the feedbag given in the presentation of the project. / The remaining section of the memory has also been redacted.
Considerations: / Discuss your progress with respect to the planned tasks for this period and with respect to the overall project, the main obstacles encountered during this period and what decisions have been made.
The programming tasks have been done according to the scheduled. The memory redaction of the points that were left took more time than expected.
Final considerations: / Discuss your performance as a team. What did you do well? What was wrong? What should be improved next time?
We are glad with the final simulation result and we consider we have obtained a pretty nice simulation with very interesting utilities. The group did not work as good as expected. Nearly all the work was done by Marc and Olga. Next time work should be distributed equally and all members of the group must have the same implication in the project.