# Progress Report
# Simulation Course

Project Title:
Group Number:
Group Members

Version	Deliver before end of session	Emphasis
0	11/11	Initial planning
Period 1	1811	Description of the problem and its relevance. ¿Why this simulation is important?
Period 2	25/11	Description of the maths involved in the problem / Intended advanced work
Period 3	2/12	Software design: describe objects, databases, method for visualization of results
Period 4	9/12
Final	16/12	Conclusions

Project features / Provide a list of the features of your project. In other words, what are the capabilities that will be available to the end user. Describe each capability, indicate its importance (0 = not important, 5 = very important) and try to estimate how difficult its implementation is going to be (0 = very easy, 5 = very hard). Example: [save results, save the simulation results into a text file, 4, 3].
Feature	Description	Importance	Difficulty

General planning / Decompose the whole project into phases (for instance, math development, research on visualization methods in WPF, report writing, etc.). / And assign a block of time to each phase. Please take into account the due dates for the different products of the projects (code, report and oral presentation).
Phase	Block of time
UNDERSTAND THE EQUATIONS	Week 1
ORGANIZATION OF THE CLASSES	Week 1
REPORT WRITING	Week1-end
IMPLEMENTATION OF THE NUMERICAL SOLUTION	Week1-2
ADVANCE STUDY	Week 3-end
FUNCTIONALITIES OF THE PROGRAM	Week 2-3
VISUALIZATION	Week 3-4
CHECK REQUIREENTS	Week 3-4
USER MANUAL AND FINAL MEMORY	Week 3-4
Planning for first week / Taking the previous lists and the project deadline into consideration, start thinking on what needs to be done first. Fill the following table with the list of tasks that you intend to do during the next week. Some example tasks may consists in studying the theory of the phenomenon you intend to simulate, developing the equations, implementing a feature, testing, creating documentation, etc. Indicate the team members responsible for each task and the date it should have been completed.
Task		Team member(s)	Due date
Read Anderson explanation and understand the equations.		All	14-11-2021
Create a MATLAB code with the equations			18-11-2021
Start writing memory: prepare the structure document and make points 1,2,3 of the memory			18-11-2021
Description of the problem and its relevance. ¿Why this simulation is important? – make sure to include in the memory			18-11-2021

Period 1: 11 November – 18 November
Activities performed during this period: / Provide a brief summary of your activities. What are the main achievements and visible results?

Considerations: / Discuss your progress with respect to the planned tasks for this period and with respect to the overall project, the main obstacles encountered during this period and what decisions have been made.

Planning: / Indicate the tasks you intend to do during the following week.
Task	Team member(s)	Due date

Period 2: 18 November – 25 November
Activities performed during this period: / Provide a brief summary of your activities. What are the main achievements and visible results?

Considerations: / Discuss your progress with respect to the planned tasks for this period and with respect to the overall project, the main obstacles encountered during this period and what decisions have been made.

Planning: / Indicate the tasks you intend to do during the following week.
Task	Team member(s)	Due date

Period 3: 25 November – 2 December
Activities performed during this period: / Provide a brief summary of your activities. What are the main achievements and visible results?

Considerations: / Discuss your progress with respect to the planned tasks for this period and with respect to the overall project, the main obstacles encountered during this period and what decisions have been made.

Planning: / Indicate the tasks you intend to do during the following week.
Task	Team member(s)	Due date

Period 4: 2 December – 9 December
Activities performed during this period: / Provide a brief summary of your activities. What are the main achievements and visible results?

Considerations: / Discuss your progress with respect to the planned tasks for this period and with respect to the overall project, the main obstacles encountered during this period and what decisions have been made.

Planning: / Indicate the tasks you intend to do during the following week.
Task	Team member(s)	Due date

Final report: 9 December – 16 December
Activities performed during this period: / Provide a brief summary of your activities. What are the main achievements and visible results?

Considerations: / Discuss your progress with respect to the planned tasks for this period and with respect to the overall project, the main obstacles encountered during this period and what decisions have been made.

Final considerations: / Discuss your performance as a team. What did you do well? What was wrong? What should be improved next time?